## Slide 1
Software Engineering
Topic 3: Software Development Lifecycle
Notes: NCC Education - Title Master

## Slide 2: The Unit Roadmap
  Topic 1: Introduction
  Topic 2: Introduction to Software Engineering Key Practices and Principles
  Topic 3: Software Development Life Cycle
  Topic 4: Requirement Engineering
  Topic 5: System Modelling & Design
  Topic 6: Software Implementation & Testing
  Topic 7: System Dependency & Security
  Topic 8: Project Management
  Topic 9: Mini Project 1
  Topic 10: Mini Project 2
  Topic 11: Mini Project 3
  Topic 12: Mini Project 4

## Slide 3: Learning Outcomes
By the end of this topic students will be able to:
  Discuss different models for SDLC.
  Explain why alternative software development lifecycles have been developed.
  Distinguish between different SDLC models and select the most appropriate for a project.
  Explain how change is controlled in agile methods.

## Slide 4: Scope and Coverage
This topic will cover:
Software process models
Waterfall model
Incremental model
Agile development
Coping with change
Process improvement
Notes: NCC Education - Slide Master

## Slide 5: Recap on Topic 2
SDLC is a systematic approach in software development. What are the stages?
Software reuse is a new approach to software engineering. What are benefits and challenges of software reuse?
Information security involves 3 main principles. What are those?
Project management is a major topic in software engineering. What are the activities?
Project planning as one of the main tasks of project management involve defining project’s tasks, estimating efforts for them and allocating team members to tasks. What are the tools used for project planning?
When allocating tasks to team, it is important to organise development teams according to SE model used, Waterfall or Agile. What are the differences in agile and waterfall team structure?

## Slide 6: Software Development Life Cycle (SDLC)
A process that consists of a set of activities to design and develop software products.
Common SDLC models:
  Waterfall Model
  Agile Model
  Iterative Model
  V-Shared Model

## Slide 7: Waterfall Model
The earliest SDLC approach that was used for software development.
The software development process is divided into six phases.
Linear sequential approach that a phase only begins if the previous phase is completed.
The outcome of one phase acts as the input for the next phase sequentially.

## Slide 8: Phases of the Waterfall Model
Waterfall model has six stages.
Feasibility Study
Analysis and Design
Coding
Testing
Implementation
Maintenance

## Slide 9: Phases of the Waterfall Model
Feasible Study analyses the problem and then determines the various possible strategies to solve the problem.
      Is the system technically feasible – will it work?
      Is the system financially justified – can we afford it?
      Is the system ethically acceptable – should we do it?
Analysis and Design
  Understand customer’s requirements and transform them into a specification, which is frozen and cannot change.
  Design high-level software architecture (system and software design).
Coding
  The software design is converted into source code using appropriate programming language.
  The system is developed in small programs called units which these units are integrated.

## Slide 10: Phases of the Waterfall Model
Testing
  The code undergoes unit testing by the developers.
  Integration tests check the code units work together and system tests determine if the whole system meets the requirements. QA testers and developers are involved.
  Acceptance testing is carried out by the customer (users) to check the system meets their requirements.
Implementation (often called deployment)
  The software is deployed into a live environment and user training is conducted.
Maintenance
  Support and maintenance of the software to ensure it runs smoothly. Discovering bugs, inadequate features, and errors are fixed at this phase.

## Slide 11: Phases of the Waterfall Model
Feasibility Study
Analysis and Design
Coding
Testing
Implementation
Maintenance
What if requirements change?
During coding?
After implementation?

## Slide 12: Waterfall Model Advantages and Issues
Issues:
User requirements must be captured accurately and early in the process.
No significant requirement changes must take place after the requirements are signed-off.
Waterfall methods tend to be bureaucratic, long-winded and expensive. Arguably, large, complex systems need the rigour of a process such as the Waterfall Lifecycle.
Making changes late in the process is VERY expensive.
Advantages:
Simple, logical sequence of stages.
Facilitates clear cut project management.
Good when requirements are well known and won’t change.

## Slide 13: Iterative waterfall model
A version of traditional waterfall
model where stages can be
re-iterated as many times as
required.
It can include feedback between stages.
Strengths | Weaknesses | When to use
Lowers initial delivery cost | Unclear project stage is in | New technology
Early client/user feedback | Can end in messy design / code | Long schedules
Speeds up delivery | Cost not lower than waterfall | Get to market early
Requirement changes reduced | Requires good planning /design | Evolving over time

## Slide 14: V-(shaped) Model
A type of SDLC model where the process executes in a sequential manner in a V-shape.
Also known as Verification and Validation model.
Testing is planned when the corresponding phase of development is performed.
For each development activity, there is a testing activity corresponding to it without waiting for a finished product.

## Slide 15: V-(shaped) Model Phases
Completing one phase is required before the following can begin.
Work product
Tests
Acceptance testing
System testing
Integration testing
Unit testing
Requirements
(user needs)
Logical model (system specification)
Design (architectural)
Detailed (component)
Design
Coding
Validation
Verification
Detailed requirements

## Slide 16: Prototype Model
A development approach which focuses on creating functional model of the software.
Prototype model’s iterative nature, with continuous refinement and improve the software based on customer feedback.
Requirements
Quick Design
Prototype Building
Requirements Adjustment
Product Development
Prototype Validation
Phases of the prototype model:

## Slide 17: Types of Prototype Models
Four common types of prototype models:
  Rapid (Throwaway) prototyping
  Evolutionary prototyping
  Incremental prototyping
  Extreme prototyping

## Slide 18: Rapid (Throwaway) Prototype
Is also known as throwaway prototyping as the prototype is expected only relevant in short term.
Is like one sprint in the Agile development, after the sprint is completed, the prototype is discarded.
Rapid prototype goes through several cycles of feedback, modification, and evaluation.
When stakeholders are satisfied with the prototype, it becomes a reference for the designer and developers to use.

## Slide 19: Evolutionary Prototype
A SDLC model in which the system is developed in increments and ready to be modified in responding to end-user feedback.
Evolutionary prototype starts with system requirements that are understood.
New features and function can be added when those requirements become clear to the stakeholder.

## Slide 20: Evolutionary Prototype Phases
Feasibility Study
Initial Prototype
Test Prototype
System Test
Operation
Enhance
Prototype
  An iterative lifecycle where the requirements are outlined, and the system is incrementally developed through a series of prototypes.

## Slide 21: Incremental Prototype
Small prototypes are built individually in parallel.
Each individual prototype are evaluated and refined separately, and eventually combined into a single product.

## Slide 22: Extreme Prototype
Extreme prototype is commonly used in web application development.
Extreme prototype is conducted in three phases:
  Build HTML wireframes with limited interactivity.
  Transform the wireframes to fully functional HTML pages.
  Code and implement the service layer with business logic, communication services, authentication and authorisation, and other back-end services.

## Slide 23: Iterative & Incremental development
Composes of several iterations in sequence.
  Each iteration is a self-contained mini-project composed of activities such as requirements analysis, design, programming, and test.
  The goal for the end of an iteration is an iteration release, a stable, integrated and tested partially complete system.
All the software across all the teams is integrated into a release each iteration.
  Most iteration releases are internal, a baseline primarily for the benefit of the development team—they are not released externally.
  The final iteration release is the complete product, released to the market or clients.
Larman (2010) Software Development: Iterative & Evolutionary p. 9

## Slide 24: Iterative Model Phases
Release
Build for some requirements
Build for some requirements
Build for some requirements
feedback
feedback
n-times iteration
Feedback from iteration n leads refinement and adaptation of requirements to be design and implemented in iteration n+1.
The system grows incrementally (IID, iterative and incremental concept).

## Slide 25: Exercise
What similarities/ differences does the iterative model have to previous models?
Waterfall,
Iterative Waterfall,
V-model
Throwaway Prototype,
Evolutionary prototype,
Incremental prototype,
Extreme Prototype

## Slide 26: Checkpoint summary
Software is complex and difficult to develop
Waterfall was first attempt to break it down into phases to manage complexity
Does not cope well with changes in requirements
Iterative and incremental approaches, developing small sections with user feedback are now the most widely used methods:
  Eg various prototyping methods
Led to the Agile Manifesto….

## Slide 27: Agile Model
Agile Software Development is not a specific methodology:
  an umbrella term for a set of methods and practices based on the values and principles expressed in the Agile Manifesto.
  Solutions evolve through collaboration between self-organising, cross-functional teams utilising the appropriate practices for their context.
Several Agile methodologies such as:
  Scrum, Kanban, and Extreme Programming (XP).

## Slide 28: The Agile Manifesto: 12 Principles
Our highest priority is to satisfy the customer through the early and continuous delivery of valuable software.
Welcome changing requirements, even late in development. Agile processes harness change for the customer’s competitive advantage
Deliver working software frequently, from a couple of weeks to a couple of months, with a preference to the shorter timescale.
Business people and developers must work together daily throughout the project.
Build projects around motivated individuals. Give them the environment and support they need, and trust them to get the job done.
The most efficient and effective method of conveying information to and within a development team is face-to-face conversation.

## Slide 29: The Agile Manifesto: 12 Principles
Working software is the primary measure of progress.
Agile processes promote sustainable development. The sponsors, developers, and users should be able to maintain a constant pace indefinitely.
Continuous attention to technical excellence and good design enhances agility.
Simplicity–the art of maximizing the amount of work not done–is essential.
The best architectures, requirements, and designs emerge from self-organizing teams
At regular intervals, the team reflects on how to become more effective, then tunes and adjusts its behavior accordingly.
https://www.agilealliance.org/agile101/12-principles-behind-the-agile-manifesto/

## Slide 30: The Four Values of the Agile Manifesto
Individuals and interactions over processes and tools.
Working software over comprehensive documentation.
Customer collaboration over contract negotiation.
Responding to change over following a plan.

## Slide 31: How To – Thomsett’s Guidelines
Size of the project | Risk assessment | Strategy
< 3 months | Low | Waterfall
 | Middle | Release (iterative)
 | High | Prototype
3 – 6 months | Low | Waterfall or iterative
 | Middle | Iterative
 | High | Iterative or prototype
> 6 months | Low | Iterative
 | Middle | Iterative
 | High | Hybrid or prototype
Thomsett, R., 2002. Radical project management. Prentice Hall Professional.

## Slide 32: SDLC Methodologies – Which One to Choose?
No universal method or technique that may be used in all circumstances for software development.
Depends on culture and policies of the developing organisation, scope and complexity, timeline and budget, quality and customer satisfaction of the project.
By evaluating these factors, we select the most suitable SDLC model that meets the project objectives and challenges.

## Slide 33: Waterfall and Iterative Model Application Examples
Different types of systems need different methods
  Waterfall:
    Critical systems: real time software in an aircraft needs complete specification before development, verification and validation
    Embedded control systems in automobile are inherently complex with sophisticated interactions between software and hardware components.
    Large software systems where several companies are developing it.
    The waterfall model is best suited for projects where well-developed software requirement specifications (SRSs) exist ( Ashfaque, 2011).
  Iterative
    Web site development can have specification and development in parallel and iterative development can suit best.
    Game development needs testing in any stages.

## Slide 34: Coping with Change
To manage scope and changes effectively:
Establish clear and realistic requirements at start of the project.
Assess possibility of changes at the beginning of project and chose appropriate SDLC.
Negotiate and prioritise changes with client or user.
Use a version control system to track and record changes to software code and documents.
Assess the impact of each change on scope, schedule, budget, quality, and risks of the project.
Update system requirements according to changes in periodic cycles.
Update project plan, schedule, and budget accordingly.

## Slide 35: Software Process Improvement
  Software process improvement is an essential component of modern software development.
  SPI can lead to producing high-quality software products in less time.
  Benefits:
    Free up resources for testing, debugging,
    Integrating new features into existing systems,
    Higher levels of overall quality
    Enhanced Collaboration and Communication
    Better Risk Management
    Increased Customer Satisfaction

## Slide 36: SPI Methods
  International Standards and Management Commitment: ISO Standards
  Continuous Improvement and Current Status Monitoring
  Pilot Projects and Collaboration: Development Team and Tools for Team
  Education & training
  Software Engineering Institute (SEI) and External Partnerships
  Quality Control
  Time Management
  a lot more …

## Slide 37: Summary
  Waterfall SDLC is a step-by-step approach with less or none flexibility to changes.
  In Iterative SDLC the overall life cycle is composed of several iteration for incremental improvement.
  Agile software development is a flexible approach to changes which split the development to short period cycles.
  There is no single or specific way to select a SDLC for a development project.

## Slide 38: Quiz
  True or False:
    In waterfall, developers can repeat one stage when they are finished.
    In iterative SDLC, we do not need to have full and perfect list of system requirements at the beginning.
    Communication is a main factor in agile
    A perfect and complete list of requirement at the project beginning is a good approach to cope with changes later.
  Fill the gaps:
    Agile has ----- manifesto including ------------ and ------------ as samples of 2 principles of the manifesto.
    A benefit of SPI is -----------.
    A method for SPI is ----------.
    To cope with project changes it is important to ---------- with system users.

## Slide 39: Private Study
  Conduct research to find a list of factors which impact the types of SDLC used for different types of software projects.

## Slide 40: The Unit Roadmap
  Topic 1: Introduction
  Topic 2: Introduction to Software Engineering Key Practices and Principles
  Topic 3: Software Development Life Cycle Models
  Topic 4: Requirement Engineering
  Topic 5: System Modelling & Design
  Topic 6: Software Implementation & Testing
  Topic 7: System Dependency & Security
  Topic 8: Project Management
  Topic 9: Mini Project 1
  Topic 10: Mini Project 2
  Topic 11: Mini Project 3
  Topic 12: Mini Project 4

## Slide 41: Next Session
  Topic 4: Requirement Engineering
  Functional and Non-Functional Requirements
  Requirements engineering processes
    Requirements elicitation
    Requirements specification
    Requirements validation

## Slide 42: References
Sommerville, I. (2016) Software Engineering, 10th edn. London, Pearson

## Slide 43: Topic 3 – Software Development Lifecycle
Any Questions?
Notes: NCC Education - End Slide Master